# DaanSetu - EQUAL SPLIT MODULE OWNERSHIP

## Quick Assignment Card (Both Frontend + Backend)

Format: Equal Partners | Module-Based | Full-Stack Both

Duration: 8 weeks | 225 hours each (~28 hrs/week)

---

## 🎯 NEW STRUCTURE AT A GLANCE

```

┌─────────────────────────────────────────────────┐

│    M1: 225 HOURS         M2: 225 HOURS           │

│    (EQUAL SPLIT)         (EQUAL SPLIT)           │

├─────────────────────────────────────────────────┤

│                                                 │

│  Module 1: AUTH (112h)    Module 2: DONATIONS   │

│  • Backend + Frontend     • Backend + Frontend   │

│                           (172h)                 │

│  Module 3: ORGS (72h)     Module 4: MESSAGING   │

│  • Backend + Frontend     • Backend + Frontend   │

│                           (100h)                 │

│  Module 5: SECURITY        Module 6: TESTING    │

│  & PERF (46h)             • Backend + Frontend  │

│  • Backend + Frontend      (50h)                 │

│                                                 │

└─────────────────────────────────────────────────┘

```

---

## ✅ COMPLETED WORK → M1 (35 hours already done)

Already Done (Keep with M1):

✅ User registration endpoint

✅ User login endpoint

✅ JWT authentication

✅ User model (basic)

✅ Auth middleware

✅ Auth routes

✅ Error handling

✅ Server setup

✅ MongoDB connection

✅ CORS configuration

M1's Progress:

Hours Done: 35 / 225 (15.6%)

Hours Remaining: 190 / 225 (84.4%)

Status: Strong foundation, ready to build

M1 adds on top of this:

User model enhancements

Email verification (28h backend)

Password reset

2FA

Admin management

All auth UI (56h frontend)

Organization module (72h)

Security & Performance (41h)

---

## 📊 M1 MODULES (225 hours)

### Module 1: Authentication (112 hours)

```

Backend (56 hours):

├─ Enhance user model

├─ Email verification system

├─ Password reset feature

├─ 2FA implementation

└─ Admin user management API

Frontend (56 hours):

├─ Registration & login UI

├─ Email verification page

├─ Password reset flow

├─ User profile management

├─ 2FA setup UI

└─ Admin dashboard UI

```

Timeline: Week 1-2

Deliverable: Complete auth system with UI

---

### Module 3: Organizations (72 hours)

```

Backend (36 hours):

├─ Organization verification system

├─ Organization dashboard API

└─ Team management API

Frontend (36 hours):

├─ Organization verification flow UI

├─ Organization dashboard UI

└─ Team management UI

```

Timeline: Week 5 + 6

Deliverable: Complete org management system

---

### Module 5: Security & Performance (46 hours)

```

Backend (38 hours):

├─ Input validation & sanitization

├─ Data protection & encryption

├─ API security & headers

├─ Audit logging & monitoring

├─ Database optimization

└─ API performance tuning

Frontend (8 hours):

├─ Security best practices

└─ Secure token storage

```

Timeline: Week 7 + 8

Deliverable: Secure, optimized system

---

## 📊 M2 MODULES (225 hours)

### Module 2: Donations (172 hours)

```

Backend (86 hours):

├─ Enhanced donation model

├─ Donation CRUD operations

├─ Donation request system

├─ Tracking & status updates

├─ Reviews & rating system

└─ Search & advanced filtering

Frontend (86 hours):

├─ Donation creation form (multi-step)

├─ Browse & search UI

├─ Donation detail page

├─ Request management UI

├─ Tracking page

└─ Reviews & ratings UI

```

Timeline: Week 3-4

Deliverable: Complete donation workflow end-to-end

---

### Module 4: Notifications & Messaging (100 hours)

```

Backend (50 hours):

├─ Notification system

├─ Email notifications

├─ SMS notifications

└─ In-app chat system

Frontend (50 hours):

├─ Notification center UI

├─ In-app chat UI

└─ Notification preferences

```

Timeline: Week 6-7

Deliverable: Real-time messaging & notifications

---

### Module 6: Testing (50 hours)

```

Frontend Testing (28 hours):

├─ Component tests (Vitest)

├─ E2E tests (Cypress)

└─ Performance testing

Backend Testing (12 hours):

├─ Integration tests

├─ API endpoint tests

└─ Test data seeding

Shared (10 hours):

└─ Cross-module testing

```

Timeline: Week 8

Deliverable: Production-ready platform

---

## ⏱️ HOUR BREAKDOWN

### M1 (225 hours = ~28 hrs/week)

```

Module 1: Auth

Backend:     56 hours

Frontend:    56 hours

Subtotal:   112 hours

Module 3: Organizations

Backend:     36 hours

Frontend:    36 hours

Subtotal:    72 hours

Module 5: Security & Performance

Backend:     38 hours

Frontend:     8 hours

Subtotal:    46 hours

─────────────────────────

TOTAL M1:              230 hours (~225)

```

### M2 (225 hours = ~28 hrs/week)

```

Module 2: Donations

Backend:     86 hours

Frontend:    86 hours

Subtotal:   172 hours

Module 4: Notifications

Backend:     50 hours

Frontend:    50 hours

Subtotal:   100 hours

Module 6: Testing

Backend:     12 hours

Frontend:    28 hours

Subtotal:    50 hours

─────────────────────────

TOTAL M2:              222 hours (~225)

```

---

## 📅 WEEK-BY-WEEK PLAN

### Week 1-2: M1 LEADS (Auth)

M1 Work: Backend auth + Frontend auth UI

M2 Work: Prepare donation backend (planning, API contracts)

| Day | M1 Backend (28h) | M1 Frontend (28h) | Status |

|-----|-----------------|-----------------|--------|

| 1-3 | User model enhancement | - | Foundation |

| 4-6 | Email verification | Reg/login UI | Parallel |

| 7-8 | Password reset | Email page | Parallel |

| 9-10 | 2FA setup | 2FA UI | Parallel |

| 11-12| Admin mgmt | Profile/admin | Polish |

Deliverable: Complete working auth system

---

### Week 3-4: M2 LEADS (Donations)

M2 Work: Backend donations + Frontend donations UI

M1 Work: Prepare organization features

| Day | M2 Backend (43h) | M2 Frontend (43h) | Status |

|-----|-----------------|-----------------|--------|

| 1-2 | Donation model | - | Foundation |

| 3-5 | CRUD operations | Creation form | Parallel |

| 6-8 | Request system | Browse/search | Parallel |

| 9-10| Tracking API | Tracking UI | Parallel |

| 11-14| Reviews + Search | Detail page + Reviews | Polish |

Deliverable: Complete donation workflow

---

### Week 5: PARALLEL (M1: Orgs, M2: Reviews + Notifications)

M1 (36h): Org verification + dashboard + team mgmt

M2 (36h): Reviews system + notification foundation

| Day | M1 Backend (18h) | M1 Frontend (18h) | M2 Backend (18h) | M2 Frontend (18h) |

|-----|-----------------|-----------------|-----------------|-----------------|

| 1-5 | Org verification | Org verification UI | Reviews API | Reviews UI |

| 6-10| Org dashboard | Org dashboard UI | Notifications API | Notification UI |

| 11 | Admin dashboard | Admin dashboard | Chat setup | Chat UI prep |

Deliverable: Org features + Reviews + Notifications base

---

### Week 6: PARALLEL (M1: Security, M2: Messaging/Chat)

M1 (22h): Input validation, API security, audit logging

M2 (36h): Email/SMS + Chat system

| Day | M1 Backend (15h) | M1 Frontend (7h) | M2 Backend (18h) | M2 Frontend (18h) |

|-----|-----------------|-----------------|-----------------|-----------------|

| 1-5 | Input validation | Security impl | Email notifications | Chat UI |

| 6-10| API security | - | SMS notifications | Notification prefs |

| 11 | Audit logging | Polish | Chat system | Polish |

Deliverable: Secure system + Full messaging

---

### Week 7: OPTIMIZATION (M1: DB Perf, M2: Advanced Features)

M1 (22h): Database optimization, performance tuning

M2 (22h): Tracking page, advanced notifications, test prep

| Day | M1 Backend (14h) | M1 Frontend (5h) | M2 Backend (12h) | M2 Frontend (12h) |

|-----|-----------------|-----------------|-----------------|-----------------|

| 1-7 | DB optimization | Perf improve | SMS logistics | Tracking page |

| 8-14| Query tuning | Testing prep | Advanced notify | Test prep |

Deliverable: Optimized system ready for testing

---

### Week 8: TESTING & LAUNCH (BOTH)

M1 (16h): Auth + Org unit/integration tests

M2 (26h): Donation unit tests + component tests + E2E tests

| Day | M1 Testing (16h) | M2 Testing (26h) | Action |

|-----|-----------------|-----------------|--------|

| 1-2 | Auth unit tests | Donation unit tests | Code coverage |

| 3-4 | Org unit tests | Component tests | React Testing Library |

| 5-6 | Integration tests | E2E tests | Cypress |

| 7-8 | Performance | Final polish | Deploy to prod |

| 8 | - | - | 🚀 LAUNCH! |

Deliverable: Production-ready platform

---

## 🔄 DEPENDENCIES & BLOCKERS

### M1 → M2 Blockers

Task 1.1 (User model) → Needed for donor profiles in donations

Task 1.2 (Email verify) → Needed for notifying donors of requests

Task 1.3 (Password reset) → General UX requirement

### M2 → M1 Blockers

Task 2.1 (Donation model) → Don't block auth, but needed for org context

Task 2.3 (Requests) → Org dashboard shows incoming requests

### Solution

Parallel work: Each works on their module independently using mock data

```

M1 Auth Backend (Week 1-2) → M1 Auth Frontend (Week 1-2) → Done

↓

M2 can now build donation backend using auth API

M2 Donation Backend + Frontend (Week 3-4) → Done

↓

M1 can now build org features knowing user/donation context

M1 Org Backend + Frontend (Week 5) → Done

```

---

## ✅ DAILY SYNC AGENDA (15 min)

10:00 AM Daily:

**M1 Status (5 min)**

- What completed yesterday?

- What starting today?

- Any blockers?

**M2 Status (5 min)**

- What completed yesterday?

- What starting today?

- Any blockers?

**Coordination (5 min)**

- API changes?

- Dependencies clear?

- Code review needed?

---

## 📝 WEEKLY REVIEW (Friday, 30 min)

**M1 Demo (10 min)**

- Show completed features

- Live test in browser

- Ask M2 for feedback

**M2 Demo (10 min)**

- Show completed features

- Live test in browser

- Ask M1 for feedback

**Planning (10 min)**

- Blockers & solutions

- Next week priorities

- Code review assignments

---

## 🚀 SUCCESS CRITERIA

### For M1

[ ] Auth system bulletproof (no security issues)

[ ] Org features fully functional

[ ] Security hardened

[ ] Database optimized

[ ] 80%+ test coverage for auth & org modules

[ ] Zero blocker delays on M2

### For M2

[ ] Donation workflow end-to-end

[ ] Messaging system reliable & real-time

[ ] 70%+ test coverage for donation module

[ ] UI responsive (mobile & desktop)

[ ] Zero blocker delays on M1

### Project Success

[ ] 450+ hours delivered on time

[ ] All features complete

[ ] 80%+ overall test coverage

[ ] Production-ready

[ ] Successful deployment

---

## 💡 KEY SUCCESS TIPS

### M1 Focus Areas

**Week 1-2:** Get auth APIs solid - M2 depends on this

**Week 5:** Org features must be clean - good foundation for M1

**Week 7:** Don't skip security hardening - non-negotiable

**Week 8:** Test thoroughly - auth bugs are critical

### M2 Focus Areas

**Week 3-4:** Donations are core feature - build robust

**Week 6:** Real-time messaging is critical - test Socket.io heavily

**Week 7:** Performance matters - donations list must load fast

**Week 8:** E2E tests are essential - user workflows must work

### Both

**Communicate blockers immediately** - Don't wait for daily sync

**Use mock data when blocked** - Keep moving forward

**Code review each other** - Learn from each other

**Test as you code** - Don't save for week 8

**Document APIs** - Other person needs to integrate

**Weekly demo** - Show progress, get feedback

---

## 📂 FILE REFERENCES

Current documents in project:

✅ PRD.md (original PRD with all details)

✅ PRD_EQUAL_SPLIT_MODULE_OWNERSHIP.md (this new structure)

✅ WORK_BREAKDOWN_STRUCTURE.md (detailed tasks referenced for details)

✅ QUICK_REFERENCE.md (reference guide)

---

## 🎊 YOU'RE READY!

Both M1 and M2 now have:

✅ Clear module ownership

✅ Equal workload (225 hours each)

✅ Full-stack responsibility

✅ Clear timeline

✅ Understood dependencies

✅ Daily sync schedule

✅ Weekly review schedule

✅ Success criteria

---

Structure: Equal Module Ownership (Full-Stack Both) ✅

Status: Ready for Execution ✅

Quality: Production-Grade ✅

Let's build this! 🚀

Generated: April 2026