DaanSetu

Item Donation Management Platform

Execution-Ready Product Requirements Document

| Version | 1.0 — Final |
| --- | --- |
| Platform | MERN Stack (MongoDB, Express, React, Node.js) |
| Milestones | M1 (Auth + Donations) ¦ M2 (Organizations + Notifications) |
| Team Size | 2 Developers working in parallel |
| Auth | JWT + bcrypt |
| Maps | Leaflet / Mapbox |
| Scope | Item Donations (NO money, NO AI) |

# Table of Contents

| 1 | Product Overview | 3 |
| --- | --- | --- |
| 2 | Objectives & Success Criteria | 3 |
| 3 | Target Users / Personas | 4 |
| 4 | Tech Stack & Architecture | 4 |
| 5 | Modular System Architecture | 5 |
| 6 | Database Design | 6 |
| 7 | M1 — Authentication Module (Dev A + Dev B) | 8 |
| 8 | M1 — Donation Module (Dev A + Dev B) | 12 |
| 9 | M2 — Organization Module (Dev A + Dev B) | 18 |
| 10 | M2 — Notifications Module (Dev A + Dev B) | 23 |
| 11 | API Contract Reference | 27 |
| 12 | Task Division — Parallel Work Plan | 31 |
| 13 | User Flows (Step-by-Step) | 34 |
| 14 | Non-Functional Requirements | 36 |
| 15 | Security Considerations | 37 |
| 16 | Edge Cases & Error Handling | 38 |
| 17 | Integration Guide | 39 |
| 18 | Future Scope | 40 |

# 1. Product Overview

DaanSetu (meaning "Bridge of Giving" in Hindi) is a MERN-stack web platform that connects donors with NGOs and charitable organizations for the donation of physical items — clothes, food, books, electronics, furniture, and more. It is NOT a money-transfer platform.

The platform enables:

- Donors to post items they wish to donate

- Organizations to browse, request, and manage received donations

- Transparent status tracking from creation to delivery

- Location-based discovery of nearby organizations

- Image uploads to verify item condition

## 1.1 What DaanSetu Is NOT

- Not a payment or money-transfer platform

- Not an AI recommendation engine (removed from scope)

- Not a marketplace — items are free donations only

# 2. Objectives & Success Criteria

## 2.1 Core Objectives

| # | Objective | Measurable Outcome |
| --- | --- | --- |
| O1 | Centralized platform for item donations | Donors can post items; orgs can browse & request |
| O2 | Transparent tracking | Every donation has a visible status lifecycle |
| O3 | Secure authentication | JWT auth with email verification works end-to-end |
| O4 | Organization management | Orgs can register, get verified, manage members |
| O5 | Notification system | Users receive in-app notifications on key events |
| O6 | Responsive UI | Works on desktop and mobile browsers |
| O7 | Modular codebase | Each module can be developed and tested independently |

## 2.2 Success Criteria

- All REST APIs return correct responses with proper status codes

- Frontend and backend integrate seamlessly via defined API contracts

- Donation status lifecycle (Available → Requested → Confirmed → Delivered) works end-to-end

- Email verification and password reset flow work correctly

- Organization verification system functions (admin can approve/reject)

- Notifications fire correctly on key events

- UI is responsive on mobile and desktop

- No critical security vulnerabilities (XSS, injection, auth bypass)

# 3. Target Users / Personas

| Persona | Who They Are | Goals | Pain Points Solved |
| --- | --- | --- | --- |
| Donor | Individual with items to donate | Post items, track status, find nearby orgs | No easy way to find who needs items |
| Organization | NGO / charity / community group | Browse donations, request items, manage pickups | No centralized listing of available items |
| Org Admin | Manager of an organization account | Manage team, view analytics, verify members | Manual coordination overhead |
| Platform Admin | DaanSetu admin | Verify orgs, monitor platform, manage disputes | Fake organizations registering on platform |

# 4. Tech Stack & Architecture

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | React.js + React Router | SPA with client-side routing |
| State Mgmt | Context API / Redux Toolkit | Global state for auth, notifications |
| HTTP Client | Axios | API calls with interceptors for JWT |
| Maps | Leaflet.js / Mapbox | Show org locations on map |
| Styling | Tailwind CSS | Utility-first responsive design |
| Backend | Node.js + Express.js | RESTful API server |
| Database | MongoDB + Mongoose | Document store with schema validation |
| Auth | JWT + bcrypt | Stateless auth, password hashing |
| File Upload | Multer + Cloudinary | Image upload for donation items |
| Email | Nodemailer + Gmail/SendGrid | Verification & reset emails |
| Validation | Joi / express-validator | Request body validation |
| Rate Limiting | express-rate-limit | Prevent brute-force attacks |

# 5. Modular System Architecture

## 5.1 Guiding Principles

- Loose coupling — each module (Auth, Donation, Org, Notification) is independent

- API-first — all contracts defined before implementation

- Independent deployability — frontend and backend developed separately

- Clean interfaces — no direct DB calls from frontend; always through REST API

## 5.2 Module Map

| Module | Milestone | Owner | Dependencies |
| --- | --- | --- | --- |
| Auth | M1 | Dev A (BE) + Dev B (FE) | None — foundation module |
| Donation | M1 | Dev A (BE) + Dev B (FE) | Auth (must be logged in) |
| Organization | M2 | Dev A (BE) + Dev B (FE) | Auth |
| Notifications | M2 | Dev A (BE) + Dev B (FE) | Auth, Donation, Org |

## 5.3 Folder Structure — Backend

backend/

├── config/          # DB connection, env vars, cloudinary

├── middleware/       # auth.js, validate.js, upload.js, rateLimiter.js

├── modules/

│   ├── auth/         # routes, controller, service, model

│   ├── donation/     # routes, controller, service, model

│   ├── organization/ # routes, controller, service, model

│   └── notification/ # routes, controller, service, model

├── utils/            # emailService.js, responseHelper.js, tokenHelper.js

└── app.js / server.js

## 5.4 Folder Structure — Frontend

frontend/src/

├── api/              # authAPI.js, donationAPI.js, orgAPI.js, notifAPI.js

├── components/       # Shared: Navbar, Button, Modal, Card, Badge

├── context/          # AuthContext, NotificationContext

├── pages/

│   ├── auth/         # Login, Register, VerifyEmail, ResetPassword

│   ├── donation/     # DonationList, DonationDetail, CreateDonation

│   ├── organization/ # OrgDashboard, OrgProfile, TeamManagement

│   └── notifications/# NotificationList

├── hooks/            # useAuth, useDonations, useNotifications

└── utils/            # axiosInstance.js, formatDate.js, validators.js

# 6. Database Design

## 6.1 Users Collection

| Field | Type | Required | Notes |
| --- | --- | --- | --- |
| _id | ObjectId | Auto | MongoDB primary key |
| name | String | Yes | Full name, 2–100 chars |
| email | String | Yes | Unique, lowercase, validated |
| password | String | Yes | bcrypt hashed, min 8 chars |
| role | String | Yes | Enum: donor ¦ org_admin ¦ admin |
| phone | String | No | 10-digit, optional |
| address | String | No | For pickup coordination |
| profileImage | String | No | Cloudinary URL |
| isEmailVerified | Boolean | Yes | Default: false |
| emailVerifyToken | String | No | Hashed token, TTL 24h |
| emailVerifyExpiry | Date | No | Token expiry timestamp |
| resetPasswordToken | String | No | Hashed token, TTL 1h |
| resetPasswordExpiry | Date | No | Token expiry timestamp |
| organization | ObjectId | No | Ref: Organization (if org member) |
| isActive | Boolean | Yes | Default: true, soft delete flag |
| createdAt | Date | Auto | Mongoose timestamps |
| updatedAt | Date | Auto | Mongoose timestamps |

## 6.2 Donations Collection

| Field | Type | Required | Notes |
| --- | --- | --- | --- |
| _id | ObjectId | Auto | Primary key |
| title | String | Yes | Short description, 5–200 chars |
| description | String | Yes | Detailed info, up to 2000 chars |
| category | String | Yes | Enum: clothes¦food¦books¦electronics¦furniture¦other |
| condition | String | Yes | Enum: new¦good¦fair¦poor |
| quantity | Number | Yes | Min 1 |
| images | [String] | No | Array of Cloudinary URLs, max 5 |
| donor | ObjectId | Yes | Ref: User |
| status | String | Yes | Enum: available¦requested¦confirmed¦picked_up¦delivered¦cancelled |
| requestedBy | ObjectId | No | Ref: Organization — set when requested |
| requestNote | String | No | Org's note when requesting |
| confirmedAt | Date | No | When donor confirmed the request |
| deliveredAt | Date | No | When item was delivered |
| pickupAddress | String | No | Donor's pickup address |
| location | Object | No | GeoJSON: { type: Point, coordinates: [lng, lat] } |
| isActive | Boolean | Yes | Default: true |
| createdAt | Date | Auto | Timestamps |
| updatedAt | Date | Auto | Timestamps |

## 6.3 Organizations Collection

| Field | Type | Required | Notes |
| --- | --- | --- | --- |
| _id | ObjectId | Auto | Primary key |
| name | String | Yes | Organization name, unique |
| description | String | Yes | About the org, up to 2000 chars |
| category | String | Yes | Enum: ngo¦trust¦community¦government¦other |
| registrationNo | String | No | Official registration number |
| adminUser | ObjectId | Yes | Ref: User (org creator/admin) |
| members | [ObjectId] | No | Ref: User array |
| verificationStatus | String | Yes | Enum: pending¦verified¦rejected |
| verifiedBy | ObjectId | No | Ref: User (platform admin) |
| verifiedAt | Date | No | Timestamp of verification |
| rejectionReason | String | No | Reason if rejected |
| logo | String | No | Cloudinary URL |
| address | String | Yes | Full address |
| location | Object | No | GeoJSON Point |
| contactEmail | String | Yes | Public contact email |
| contactPhone | String | No | Phone number |
| website | String | No | URL |
| documents | [String] | No | Registration doc URLs, max 3 |
| isActive | Boolean | Yes | Default: true |
| createdAt | Date | Auto | Timestamps |

## 6.4 Notifications Collection

| Field | Type | Required | Notes |
| --- | --- | --- | --- |
| _id | ObjectId | Auto | Primary key |
| recipient | ObjectId | Yes | Ref: User — who receives this notification |
| type | String | Yes | Enum: donation_requested¦request_confirmed¦request_rejected¦donation_delivered¦org_verified¦org_rejected¦new_member |
| title | String | Yes | Short title, e.g. 'New Request Received' |
| message | String | Yes | Full notification text |
| isRead | Boolean | Yes | Default: false |
| relatedDonation | ObjectId | No | Ref: Donation (if applicable) |
| relatedOrg | ObjectId | No | Ref: Organization (if applicable) |
| createdAt | Date | Auto | Timestamps |

# 7. M1 — Authentication Module

Milestone: M1     Developer A: Backend (APIs, DB, Email)     Developer B: Frontend (UI, Integration)

## 7.1 Feature Overview

Authentication is the foundation of DaanSetu. Every other module depends on it. The module handles user registration, login, JWT token management, email verification, and password reset. It is entirely self-contained and must be completed first.

## 7.2 API Endpoints — Auth Module

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| POST | /api/auth/register | Public | Register new user |
| POST | /api/auth/login | Public | Login and receive JWT |
| GET | /api/auth/verify-email | Public (token in query) | Verify email with token |
| POST | /api/auth/forgot-password | Public | Send password reset email |
| POST | /api/auth/reset-password | Public (token in query) | Reset password with token |
| GET | /api/auth/me | Private (JWT required) | Get logged-in user profile |
| PUT | /api/auth/profile | Private (JWT required) | Update profile |
| POST | /api/auth/logout | Private (JWT required) | Invalidate client token |

## 7.3 Detailed API Specifications

### POST /api/auth/register

Request Body:

{
  "name": "Rahul Sharma",
  "email": "rahul@example.com",
  "password": "SecurePass@123",
  "role": "donor",           // "donor" | "org_admin"
  "phone": "9876543210"      // optional
}

Success Response (201):

{
  "success": true,
  "message": "Registration successful. Please verify your email.",
  "data": {
    "userId": "64abc123...",
    "name": "Rahul Sharma",
    "email": "rahul@example.com",
    "role": "donor",
    "isEmailVerified": false
  }
}

Error Responses:

400 - { "success": false, "message": "Email already registered" }
400 - { "success": false, "message": "Validation error", "errors": [...] }
500 - { "success": false, "message": "Server error" }

Validations:

- name: required, string, 2–100 chars

- email: required, valid email format, unique in DB

- password: required, min 8 chars, must contain uppercase + number + special char

- role: must be 'donor' or 'org_admin'

Backend Steps:

- Validate request body with Joi

- Check if email already exists in DB

- Hash password with bcrypt (salt rounds: 12)

- Generate random email verification token (crypto.randomBytes)

- Hash token before saving to DB (sha256)

- Save user to DB with isEmailVerified: false

- Send verification email with token link via Nodemailer

- Return 201 with user data (no password, no token)

### POST /api/auth/login

Request Body:

{
  "email": "rahul@example.com",
  "password": "SecurePass@123"
}

Success Response (200):

{
  "success": true,
  "message": "Login successful",
  "data": {
    "token": "eyJhbGciOiJIUzI1NiIsInR5cCI6IkpXVCJ9...",
    "user": {
      "_id": "64abc123",
      "name": "Rahul Sharma",
      "email": "rahul@example.com",
      "role": "donor",
      "isEmailVerified": true,
      "organization": null
    }
  }
}

Backend Steps:

- Validate email + password

- Find user by email — return 401 if not found

- Check isEmailVerified — return 403 if not verified

- Compare password with bcrypt.compare — return 401 if mismatch

- Check isActive — return 403 if deactivated

- Sign JWT with userId, role (expiry: 7 days)

- Return token + user data

### GET /api/auth/verify-email?token=<raw_token>

Backend Steps:

- Hash the raw token from query string

- Find user by emailVerifyToken AND emailVerifyExpiry > now

- If not found: return 400 'Invalid or expired token'

- Set isEmailVerified = true, clear token fields

- Save user, return 200 success

### POST /api/auth/forgot-password

Request Body:

{ "email": "rahul@example.com" }

Backend Steps:

- Find user by email — ALWAYS return 200 (don't reveal if email exists)

- If user found: generate reset token, hash and save, send email

- Token expires in 1 hour

### POST /api/auth/reset-password?token=<raw_token>

Request Body:

{ "password": "NewSecurePass@456" }

Backend Steps:

- Validate new password strength

- Hash token, find user by token AND expiry > now

- Hash new password, save, clear reset token fields

- Return 200 success

## 7.4 Frontend — Page-by-Page

### Register Page (/register)

Fields: Name, Email, Password, Confirm Password, Role (dropdown), Phone (optional)

- Show/hide password toggle

- Real-time password strength indicator (weak/medium/strong)

- On submit: call POST /api/auth/register

- On success: show 'Check your email to verify account' message

- On error: show inline error under relevant field

### Login Page (/login)

Fields: Email, Password

- On success: store JWT in localStorage, store user in AuthContext

- Redirect to /dashboard (donor) or /org-dashboard (org_admin)

- Show error message on invalid credentials

- 'Forgot password?' link

### Verify Email Page (/verify-email)

- Auto-calls GET /api/auth/verify-email?token=... from URL

- Shows spinner while loading

- On success: 'Email verified! You can now log in' + Login button

- On error: 'Invalid or expired link. Request a new one' + Resend button

### Forgot/Reset Password Pages

- Forgot: Single email field, calls POST /api/auth/forgot-password

- Reset: Two password fields (new + confirm), calls POST /api/auth/reset-password?token=...

### Profile Page (/profile)

- Shows: name, email, phone, address, profile image, role

- Edit mode: update name, phone, address

- Image upload: click avatar to change (calls PUT /api/auth/profile with multipart)

- Protected route — redirect to /login if no JWT

## 7.5 Edge Cases

| Scenario | Handling |
| --- | --- |
| Register with already-used email | Return 400, clear form email field |
| Login before email verification | Return 403 with 'Please verify your email first' |
| Reset token used twice | Second use returns 400 'Token already used' |
| Expired verification link | Show 'Token expired' with resend option |
| Brute force login attempts | Rate limit: 5 attempts per 15 min per IP |
| JWT expired on API call | Axios interceptor clears token, redirects to /login |
| User changes email (future scope) | Re-trigger email verification |

# 8. M1 — Donation Module

Milestone: M1     Core of the platform — item donation lifecycle management

## 8.1 Donation Status Lifecycle

| Status | Meaning | Who Can Change |
| --- | --- | --- |
| available | Item posted, visible to all organizations | System (on creation) |
| requested | An org has requested this item | Organization |
| confirmed | Donor confirmed the organization's request | Donor |
| picked_up | Organization has picked up the item | Organization |
| delivered | Delivery confirmed and complete | Organization |
| cancelled | Donation cancelled (by donor or org) | Donor or Organization |

## 8.2 API Endpoints — Donation Module

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| POST | /api/donations | Private — Donor | Create a new donation listing |
| GET | /api/donations | Public | List all available donations (with filters) |
| GET | /api/donations/:id | Public | Get donation details |
| PUT | /api/donations/:id | Private — Donor (owner) | Update donation details |
| DELETE | /api/donations/:id | Private — Donor (owner) | Cancel / soft-delete donation |
| GET | /api/donations/my | Private — Donor | Get logged-in donor's donations |
| POST | /api/donations/:id/request | Private — Org Admin | Org requests a donation |
| PUT | /api/donations/:id/confirm | Private — Donor (owner) | Donor confirms org request |
| PUT | /api/donations/:id/reject-request | Private — Donor (owner) | Donor rejects org request |
| PUT | /api/donations/:id/pickup | Private — Org Admin | Mark item as picked up |
| PUT | /api/donations/:id/deliver | Private — Org Admin | Mark item as delivered |
| GET | /api/donations/org/:orgId | Private — Org Admin | Get all donations requested by org |

## 8.3 Detailed API Specifications

### POST /api/donations — Create Donation

Content-Type: multipart/form-data (for image upload)

Request Body:

{
  "title":        "10 Warm Winter Jackets",
  "description":  "Gently used jackets, sizes M and L, in good condition",
  "category":     "clothes",
  "condition":    "good",
  "quantity":     10,
  "pickupAddress":"123 MG Road, Bengaluru",
  "images":       [File1, File2]   // multipart, max 5 files, each < 5MB
}

Success Response (201):

{
  "success": true,
  "message": "Donation created successfully",
  "data": {
    "_id": "64def456",
    "title": "10 Warm Winter Jackets",
    "category": "clothes",
    "condition": "good",
    "quantity": 10,
    "status": "available",
    "images": ["https://res.cloudinary.com/..."],
    "donor": { "_id": "...", "name": "Rahul Sharma" },
    "createdAt": "2024-01-15T10:30:00Z"
  }
}

Validations:

- title: required, 5–200 chars

- description: required, 10–2000 chars

- category: required, must be one of allowed enums

- condition: required, must be one of allowed enums

- quantity: required, integer >= 1

- images: optional, max 5 files, each <= 5MB, JPEG/PNG/WebP only

Backend Steps:

- Authenticate user, check role === 'donor'

- Validate request with Joi

- Process images via Multer (temp), upload to Cloudinary

- Build donation object with donor = req.user._id, status = 'available'

- Save to MongoDB

- Return 201 with populated donation

### GET /api/donations — List Donations with Filters

Query Parameters:

?category=clothes
?condition=good
?status=available
?search=jacket
?page=1&limit=10
?sortBy=createdAt&order=desc

Success Response (200):

{
  "success": true,
  "data": {
    "donations": [ ...array of donation objects... ],
    "pagination": {
      "total": 45,
      "page": 1,
      "limit": 10,
      "totalPages": 5
    }
  }
}

Backend Steps:

- Build MongoDB query object from query params

- Apply text search on title + description if search param provided

- Apply pagination (skip, limit)

- Populate donor field (name only — no email/password)

- Return paginated results

### POST /api/donations/:id/request — Org Requests Donation

Request Body:

{
  "requestNote": "We run a shelter for 50 homeless individuals and urgently need warm clothing."
}

Success Response (200):

{
  "success": true,
  "message": "Request sent to donor",
  "data": { "donationId": "...", "status": "requested", "requestedBy": "orgId" }
}

Backend Steps:

- Authenticate, check role === 'org_admin'

- Check user has an associated organization and it is verified

- Find donation, ensure status === 'available'

- Ensure org is not the donor themselves

- Update: status = 'requested', requestedBy = org._id, requestNote

- Create Notification for donor: type 'donation_requested'

- Return 200

### PUT /api/donations/:id/confirm — Donor Confirms Request

Backend Steps:

- Authenticate, check donation.donor === req.user._id

- Check status === 'requested'

- Update: status = 'confirmed', confirmedAt = now

- Create Notification for org: type 'request_confirmed'

- Return 200

## 8.4 Frontend — Page-by-Page

### Donation Listing Page (/donations)

- Grid/list of donation cards showing: image, title, category badge, condition badge, quantity, donor name, city

- Sidebar filters: Category checkboxes, Condition radio, Status dropdown, Search input

- Pagination controls at bottom

- Each card: 'View Details' button

- If logged in as donor: 'My Donations' tab

### Create Donation Page (/donations/create)  — Donor only

- Form: Title, Description (textarea), Category (select), Condition (select), Quantity (number), Pickup Address (textarea), Images (drag-and-drop or click, preview thumbnails)

- Image preview: show thumbnails with remove buttons

- Submit button: disabled until all required fields valid

- On success: redirect to /donations/:id (newly created)

### Donation Detail Page (/donations/:id)

- Full details: title, images carousel, description, category, condition, quantity, donor info, status badge, pickup address

- If org_admin + org is verified + status is 'available': show 'Request This Donation' button with note textarea modal

- If donor (owner) + status is 'requested': show 'Confirm Request' and 'Reject Request' buttons with requesting org's details

- Status timeline: visual stepper showing lifecycle stages

### My Donations Page (/my-donations) — Donor only

- Tabs: All | Available | Requested | Confirmed | Delivered | Cancelled

- Table view: title, category, status, requested by (org name), actions

- Actions: Edit (if available), Cancel, View

### Org Donation Dashboard (/org-donations) — Org Admin only

- Tabs: Requested | Confirmed | Picked Up | Delivered

- Shows all donations the org has interacted with

- Mark as Picked Up button (when confirmed)

- Mark as Delivered button (when picked up)

## 8.5 Edge Cases — Donation Module

| Scenario | Handling |
| --- | --- |
| Org requests already-requested donation | Return 400 'Donation already requested by another organization' |
| Donor tries to confirm non-existent request | Return 400 'No pending request on this donation' |
| Upload more than 5 images | Multer limit rejects; show 'Max 5 images allowed' |
| Image file too large (>5MB) | Return 400 'File too large. Max 5MB per image' |
| Unverified org tries to request | Return 403 'Your organization must be verified first' |
| Donor edits a requested donation | Only allow editing non-critical fields (title, description); not category/condition |
| Donation cancelled mid-lifecycle | Set status = cancelled; notify org if requestedBy exists |
| Same org requests twice | Check requestedBy; return 400 'Already requested' |

# 9. M2 — Organization Module

Milestone: M2     Depends on: Auth (JWT auth middleware must be ready)

## 9.1 Feature Overview

The Organization module allows NGOs and charitable groups to register on DaanSetu, go through an admin verification process, manage team members, and access their donation request history. Verified organizations can request item donations from the platform.

## 9.2 Organization Verification Flow

| Step | Actor | Action |
| --- | --- | --- |
| 1 | Org Admin | Registers on platform as 'org_admin' role |
| 2 | Org Admin | Creates organization profile (name, description, docs, contact) |
| 3 | System | Sets verificationStatus = 'pending', notifies platform admin |
| 4 | Platform Admin | Reviews organization details and documents |
| 5 | Platform Admin | Approves (verified) or Rejects (with reason) the organization |
| 6 | System | Sends notification to org admin with result |
| 7 | Org Admin | If verified: can now request donations. If rejected: can resubmit. |

## 9.3 API Endpoints — Organization Module

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| POST | /api/organizations | Private — org_admin | Create organization profile |
| GET | /api/organizations | Public | List all verified organizations |
| GET | /api/organizations/:id | Public | Get organization details |
| PUT | /api/organizations/:id | Private — org_admin (own) | Update org profile |
| GET | /api/organizations/my | Private — org_admin | Get own organization |
| POST | /api/organizations/:id/members | Private — org_admin (own) | Add member to org |
| DELETE | /api/organizations/:id/members/:userId | Private — org_admin | Remove member from org |
| GET | /api/organizations/:id/members | Private — org_admin (own) | List all org members |
| GET | /api/admin/organizations | Private — admin | List all orgs for review |
| PUT | /api/admin/organizations/:id/verify | Private — admin | Approve or reject org |

## 9.4 Detailed API Specifications

### POST /api/organizations — Create Organization

Content-Type: multipart/form-data

Request Body:

{
  "name":           "Hope Foundation",
  "description":    "We provide shelter and food to underprivileged children.",
  "category":       "ngo",
  "registrationNo": "MH-NGO-2019-1234",   // optional
  "address":        "45 Church Street, Bengaluru - 560001",
  "contactEmail":   "contact@hopefoundation.org",
  "contactPhone":   "9876543210",
  "website":        "https://hopefoundation.org",
  "logo":           [LogoFile],   // optional, single image
  "documents":      [Doc1, Doc2] // optional, max 3, PDF/image
}

Success Response (201):

{
  "success": true,
  "message": "Organization created. Pending admin verification.",
  "data": {
    "_id": "64org789",
    "name": "Hope Foundation",
    "verificationStatus": "pending",
    "adminUser": "userId"
  }
}

Backend Steps:

- Authenticate user, check role === 'org_admin'

- Check user does not already have an organization

- Validate all fields with Joi

- Upload logo and documents to Cloudinary

- Create organization document with verificationStatus = 'pending'

- Update user.organization = new org._id

- Create notification for platform admin

- Return 201

### PUT /api/admin/organizations/:id/verify — Admin Verify/Reject

Request Body:

{
  "action": "approve",         // "approve" | "reject"
  "rejectionReason": "..."     // required only if action === "reject"
}

Backend Steps:

- Authenticate, check role === 'admin'

- Find organization

- If approve: set verificationStatus = 'verified', verifiedBy = admin._id, verifiedAt = now

- If reject: set verificationStatus = 'rejected', rejectionReason

- Save org

- Create notification for org admin: type 'org_verified' or 'org_rejected'

- Return 200

### POST /api/organizations/:id/members — Add Member

Request Body:

{ "email": "newmember@example.com" }

Backend Steps:

- Authenticate, verify requester is org admin

- Find user by email — return 404 if not found

- Check user is not already in org

- Add userId to org.members array

- Set user.organization = orgId

- Create notification for new member: type 'new_member'

- Return 200

## 9.5 Frontend — Page-by-Page

### Organization Registration Page (/org/create)

- Multi-step form: Step 1 (Basic info: name, category, description), Step 2 (Contact: email, phone, address, website), Step 3 (Documents: logo upload, registration doc upload)

- Progress indicator at top (Step 1 of 3)

- Back/Next buttons between steps

- Submit on final step

- On success: 'Application submitted! Pending verification.' with status dashboard link

### Organization Dashboard (/org/dashboard)

- Verification status banner at top: 'Pending', 'Verified ✓' (green), or 'Rejected ✗' (red with reason)

- Stats cards: Total Donations Requested, Confirmed, Delivered

- Recent donation requests table

- Quick links: Browse Donations, Manage Team

### Organization Profile Page (/org/:id)

- Public page: shows org name, logo, description, category, contact info, verification badge

- Donation requests history (if own org: all statuses; if public: only delivered)

- 'Edit Profile' button only visible to org admin of this org

### Team Management Page (/org/team)

- Table: member name, email, role, joined date, Remove button

- 'Add Member' button: opens modal with email input field

- Remove member: confirmation modal before removing

- Only org admin can see this page

### Admin Panel — Org Verification (/admin/organizations)

- Table: org name, category, registration no, submitted date, status, Actions

- 'Review' button: opens side panel with all org details + document previews

- 'Approve' and 'Reject' buttons in review panel

- Rejection: text area for reason required

## 9.6 Edge Cases — Org Module

| Scenario | Handling |
| --- | --- |
| Org admin creates second organization | Return 400 'You already manage an organization' |
| Unverified org tries to request donation | Return 403 'Organization not verified yet' |
| Admin rejects without reason | Return 400 'Rejection reason is required' |
| Org name already taken | Return 400 'Organization name already in use' |
| Member email not found | Return 404 'No user found with this email' |
| Removing org admin from members | Return 400 'Cannot remove organization admin' |
| Upload document > 5MB | Return 400 'Document too large. Max 5MB' |
| Resubmit after rejection | Allow update of org profile, resets to pending |

# 10. M2 — Notifications Module

Milestone: M2     Depends on: Auth, Donation, Organization modules

## 10.1 Notification Trigger Map

| Trigger Event | Recipient | Message Template |
| --- | --- | --- |
| Org requests donation | Donor | '{OrgName}' has requested your donation '{DonationTitle}' |
| Donor confirms request | Org Admin | Your request for '{DonationTitle}' has been confirmed by the donor |
| Donor rejects request | Org Admin | Your request for '{DonationTitle}' was not accepted |
| Org marks picked up | Donor | '{OrgName}' has picked up '{DonationTitle}' |
| Org marks delivered | Donor | '{DonationTitle}' has been successfully delivered |
| Admin approves org | Org Admin | Your organization '{OrgName}' has been verified |
| Admin rejects org | Org Admin | Your organization '{OrgName}' was not verified: {Reason} |
| Added to org | New member | You have been added to '{OrgName}' on DaanSetu |

## 10.2 API Endpoints — Notifications Module

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| GET | /api/notifications | Private — any user | Get all notifications for logged-in user |
| PUT | /api/notifications/:id/read | Private — any user | Mark single notification as read |
| PUT | /api/notifications/read-all | Private — any user | Mark all notifications as read |
| DELETE | /api/notifications/:id | Private — any user | Delete a notification |
| GET | /api/notifications/unread-count | Private — any user | Get count of unread notifications |

## 10.3 Detailed API Specifications

### GET /api/notifications — Get All Notifications

Query Parameters:

?page=1&limit=20&isRead=false

Success Response (200):

{
  "success": true,
  "data": {
    "notifications": [
      {
        "_id": "64notif001",
        "type": "donation_requested",
        "title": "New Donation Request",
        "message": "Hope Foundation has requested your donation '10 Warm Jackets'",
        "isRead": false,
        "relatedDonation": { "_id": "...", "title": "10 Warm Jackets" },
        "relatedOrg": { "_id": "...", "name": "Hope Foundation" },
        "createdAt": "2024-01-15T12:00:00Z"
      }
    ],
    "unreadCount": 3,
    "pagination": { "total": 12, "page": 1, "limit": 20 }
  }
}

Backend Steps:

- Authenticate user

- Query notifications where recipient === req.user._id

- Populate relatedDonation (title only) and relatedOrg (name only)

- Sort by createdAt descending

- Return paginated results with unread count

### Internal: createNotification() — Utility Function

This is NOT a REST endpoint. It is a reusable service function called internally from other modules.

Function Signature:

// utils/notificationService.js
async function createNotification({ recipient, type, title, message, relatedDonation, relatedOrg }) {
  const notification = new Notification({
    recipient,
    type,
    title,
    message,
    relatedDonation: relatedDonation || null,
    relatedOrg: relatedOrg || null,
    isRead: false
  });
  await notification.save();
  return notification;
}

Import and call this from Donation and Organization controllers whenever a notification event is triggered.

## 10.4 Frontend — Notification UI

### Notification Bell (Global Navbar Component)

- Bell icon in navbar with red badge showing unread count

- Polling or manual refresh every 30 seconds (calls GET /api/notifications/unread-count)

- Click bell: opens dropdown showing latest 5 notifications

- Each item: icon by type, bold title if unread, message preview, relative time ('2 min ago')

- 'Mark all as read' button at top of dropdown

- 'View all notifications' link at bottom

### Notifications Page (/notifications)

- Full list of all notifications, paginated

- Filter tabs: All | Unread

- Each notification card: type icon, title (bold if unread), full message, time, 'Mark as read' / 'Delete' actions

- Clicking a notification that has relatedDonation navigates to /donations/:id

- Clicking org-related notification navigates to /org/:id

## 10.5 Edge Cases — Notifications

| Scenario | Handling |
| --- | --- |
| Related donation deleted | relatedDonation shows as null; notification still shows |
| User has 1000+ notifications | Auto-delete notifications older than 90 days (cron job — future scope) |
| Notification creation fails | Log error but don't fail the main operation (fire-and-forget) |
| User marks non-own notif read | Return 403 'Not authorized' |

# 11. Complete API Contract Reference

## 11.1 Standard Response Format

ALL endpoints must return responses in this format:

Success:

{
  "success": true,
  "message": "Human-readable description",
  "data": { ... }        // or array [...] or null
}

Error:

{
  "success": false,
  "message": "Human-readable error description",
  "errors": [ ... ]      // optional, for validation errors
}

## 11.2 HTTP Status Code Guide

| Code | Status | When to Use |
| --- | --- | --- |
| 200 | OK | Successful GET, PUT, PATCH, DELETE |
| 201 | Created | Successful POST that creates a resource |
| 400 | Bad Request | Validation failure, malformed input, business rule violation |
| 401 | Unauthorized | Missing or invalid JWT token |
| 403 | Forbidden | Valid token but insufficient permissions |
| 404 | Not Found | Resource not found by ID |
| 409 | Conflict | Duplicate resource (email, org name) |
| 429 | Too Many Requests | Rate limit exceeded |
| 500 | Internal Server Error | Unexpected server/DB error |

## 11.3 Authentication Header

All private endpoints require:

Authorization: Bearer <JWT_TOKEN>
// Frontend — Axios instance with interceptor:
axiosInstance.interceptors.request.use(config => {
  const token = localStorage.getItem('token');
  if (token) config.headers.Authorization = `Bearer ${token}`;
  return config;
});

## 11.4 Complete Endpoint Summary

| Method | Module | Endpoint | Auth |
| --- | --- | --- | --- |
| POST | Auth | /api/auth/register | Public |
| POST | Auth | /api/auth/login | Public |
| GET | Auth | /api/auth/verify-email | Public + Token |
| POST | Auth | /api/auth/forgot-password | Public |
| POST | Auth | /api/auth/reset-password | Public + Token |
| GET | Auth | /api/auth/me | Private |
| PUT | Auth | /api/auth/profile | Private |
| POST | Donation | /api/donations | Private — Donor |
| GET | Donation | /api/donations | Public |
| GET | Donation | /api/donations/:id | Public |
| PUT | Donation | /api/donations/:id | Private — Donor |
| DELETE | Donation | /api/donations/:id | Private — Donor |
| GET | Donation | /api/donations/my | Private — Donor |
| POST | Donation | /api/donations/:id/request | Private — Org Admin |
| PUT | Donation | /api/donations/:id/confirm | Private — Donor |
| PUT | Donation | /api/donations/:id/reject-request | Private — Donor |
| PUT | Donation | /api/donations/:id/pickup | Private — Org Admin |
| PUT | Donation | /api/donations/:id/deliver | Private — Org Admin |
| GET | Donation | /api/donations/org/:orgId | Private — Org Admin |
| POST | Organization | /api/organizations | Private — Org Admin |
| GET | Organization | /api/organizations | Public |
| GET | Organization | /api/organizations/:id | Public |
| PUT | Organization | /api/organizations/:id | Private — Org Admin |
| GET | Organization | /api/organizations/my | Private — Org Admin |
| POST | Organization | /api/organizations/:id/members | Private — Org Admin |
| DELETE | Organization | /api/organizations/:id/members/:userId | Private — Org Admin |
| GET | Admin | /api/admin/organizations | Private — Admin |
| PUT | Admin | /api/admin/organizations/:id/verify | Private — Admin |
| GET | Notification | /api/notifications | Private |
| PUT | Notification | /api/notifications/:id/read | Private |
| PUT | Notification | /api/notifications/read-all | Private |
| DELETE | Notification | /api/notifications/:id | Private |
| GET | Notification | /api/notifications/unread-count | Private |

# 12. Task Division — Parallel Work Plan

Both developers can work simultaneously. The only hard dependency is the Auth module — Dev B's frontend needs the Auth APIs to be ready before full integration, but can build UI components independently using mock data.

## 12.1 M1 Task Plan — Weeks 1–4

| Week | Developer A — Backend | Developer B — Frontend |
| --- | --- | --- |
| W1 | [ ] Set up Node/Express project structure [ ] Configure MongoDB connection [ ] Configure env vars (.env) [ ] Build User schema with all fields [ ] POST /api/auth/register (hash pw, send verify email) [ ] GET /api/auth/verify-email [ ] POST /api/auth/login (JWT) [ ] Auth middleware (verifyToken, checkRole) | [ ] Set up React project with React Router [ ] Configure Axios instance with JWT interceptor [ ] Build Register page UI [ ] Build Login page UI [ ] Wire Register to API (test with mock first) [ ] Wire Login to API, store token in localStorage [ ] Build AuthContext (user state, login/logout) |
| W2 | [ ] POST /api/auth/forgot-password [ ] POST /api/auth/reset-password [ ] GET /api/auth/me [ ] PUT /api/auth/profile (with Multer/Cloudinary) [ ] Set up rate limiting on auth routes [ ] Unit test all auth endpoints in Postman | [ ] Build Verify Email page [ ] Build Forgot Password page [ ] Build Reset Password page [ ] Build Profile page with edit mode [ ] Build Protected Route component [ ] Integration test full auth flow |
| W3 | [ ] Design Donation schema [ ] Configure Multer + Cloudinary for images [ ] POST /api/donations (create + image upload) [ ] GET /api/donations (list + filters + pagination) [ ] GET /api/donations/:id [ ] PUT /api/donations/:id [ ] DELETE /api/donations/:id [ ] GET /api/donations/my | [ ] Build Donation Listing page with filter sidebar [ ] Build Donation Card component [ ] Build Create Donation form with image preview [ ] Build Donation Detail page [ ] Build My Donations page with tabs [ ] Integrate all donation listing/detail APIs |
| W4 | [ ] POST /api/donations/:id/request [ ] PUT /api/donations/:id/confirm [ ] PUT /api/donations/:id/reject-request [ ] PUT /api/donations/:id/pickup [ ] PUT /api/donations/:id/deliver [ ] GET /api/donations/org/:orgId [ ] Integration test full donation lifecycle | [ ] Build Request Donation modal (org side) [ ] Build Confirm/Reject request UI (donor side) [ ] Build status timeline stepper component [ ] Build Org Donation Dashboard [ ] Integration test full lifecycle end-to-end [ ] Fix bugs from M1 testing |

## 12.2 M2 Task Plan — Weeks 5–8

| Week | Developer A — Backend | Developer B — Frontend |
| --- | --- | --- |
| W5 | [ ] Design Organization schema [ ] POST /api/organizations (create + doc upload) [ ] GET /api/organizations (list verified only) [ ] GET /api/organizations/:id [ ] PUT /api/organizations/:id [ ] GET /api/organizations/my | [ ] Build Org Registration multi-step form [ ] Build Org Profile page (public) [ ] Build Org Dashboard page [ ] Wire Org creation API [ ] Build Edit Org Profile form |
| W6 | [ ] POST /api/organizations/:id/members [ ] DELETE /api/organizations/:id/members/:userId [ ] GET /api/organizations/:id/members [ ] GET /api/admin/organizations [ ] PUT /api/admin/organizations/:id/verify [ ] Notification schema + createNotification() utility | [ ] Build Team Management page [ ] Build Add Member modal [ ] Build Admin Panel — Org verification list [ ] Build Org Review side panel [ ] Build Approve/Reject action UI [ ] Integrate all org APIs |
| W7 | [ ] GET /api/notifications [ ] PUT /api/notifications/:id/read [ ] PUT /api/notifications/read-all [ ] DELETE /api/notifications/:id [ ] GET /api/notifications/unread-count [ ] Wire createNotification() into all trigger points [ ] Test all notification triggers | [ ] Build Notification Bell component (navbar) [ ] Build Notification dropdown (top 5) [ ] Build full Notifications page [ ] Wire all notification APIs [ ] Add 30-second polling for unread count [ ] Build notification routing (click → go to donation/org) |
| W8 | [ ] Full integration testing [ ] Fix all bugs found in testing [ ] Add input sanitization (xss-clean) [ ] Security audit: check all routes for auth gaps [ ] Performance: add DB indexes [ ] Prepare deployment (env, CORS, production config) | [ ] Full frontend QA [ ] Mobile responsiveness testing [ ] Cross-browser testing (Chrome, Firefox, Safari) [ ] Fix all UI bugs [ ] Error boundary implementation [ ] Loading states and empty states for all pages |

## 12.3 Parallel Work — No-Block Rules

| Potential Block | Dev B Solution | When to Integrate |
| --- | --- | --- |
| Auth API not ready yet | Build UI with mock auth (hardcoded token, fake user in Context) | End of Week 1 — swap mock for real API |
| Donation APIs not ready | Build all UI components with hardcoded JSON mock data | End of Week 3 — replace mocks with real API calls |
| Org APIs not ready | Build org pages with mock data; stub API calls in orgAPI.js | End of Week 5 |
| Notification API not ready | Build bell/dropdown UI with static mock notifications | End of Week 7 |
| Cloudinary not configured | Use placeholder image URLs in mock data | Week 3 — Dev A sets up and shares credentials |

# 13. User Flows (Step-by-Step)

## 13.1 Donor: Full Donation Creation to Delivery Flow

| Step | UI Action | System Action |
| --- | --- | --- |
| 1 | Go to /register, fill form, submit | POST /api/auth/register → save user → send verify email |
| 2 | Check email, click verify link | GET /api/auth/verify-email → isEmailVerified = true |
| 3 | Login at /login | POST /api/auth/login → return JWT → store in localStorage |
| 4 | Click 'Post a Donation', fill form, upload photos | POST /api/donations → save with status 'available' |
| 5 | Donation appears in /donations list | GET /api/donations → returns new donation |
| 6 | Org requests the item | POST /api/donations/:id/request → status → 'requested' |
| 7 | Donor gets bell notification | GET /api/notifications/unread-count returns > 0 |
| 8 | Donor opens detail page, clicks 'Confirm' | PUT /api/donations/:id/confirm → status → 'confirmed' |
| 9 | Org marks picked up | PUT /api/donations/:id/pickup → status → 'picked_up' |
| 10 | Org marks delivered | PUT /api/donations/:id/deliver → status → 'delivered' |

## 13.2 Organization: Registration to First Donation Request

| Step | UI Action | System Action |
| --- | --- | --- |
| 1 | Register as 'org_admin' role | POST /api/auth/register → role = org_admin |
| 2 | Go to /org/create, complete 3-step form | POST /api/organizations → status = pending |
| 3 | See 'Pending Verification' dashboard banner | Dashboard polls org status |
| 4 | Platform admin reviews in /admin/organizations | GET /api/admin/organizations |
| 5 | Admin clicks Approve | PUT /api/admin/organizations/:id/verify → verified |
| 6 | Org admin gets notification 'Organization verified' | Notification created, bell shows badge |
| 7 | Browse donations at /donations | GET /api/donations → see available items |
| 8 | Click 'Request This Donation', write note, submit | POST /api/donations/:id/request |
| 9 | Donor gets notified | Notification created for donor |
| 10 | Wait for donor confirmation | Status stays 'requested' |

# 14. Non-Functional Requirements

| Category | Requirement | Implementation |
| --- | --- | --- |
| Performance | API response < 500ms | DB indexing on email, donor, status; avoid N+1 queries |
| Performance | Image load fast | Cloudinary auto-optimization + WebP conversion |
| Scalability | Horizontal scale-ready | Stateless JWT, no server-side sessions |
| Availability | 99%+ uptime | Deploy on Railway / Render with auto-restart |
| Responsiveness | Mobile-first UI | Tailwind CSS breakpoints; test on 375px minimum width |
| Usability | Intuitive for non-tech users | Clear labels, helper text, form validation messages |
| Reliability | No data loss | MongoDB Atlas with daily auto-backup |
| Maintainability | Clean codebase | Consistent naming, JSDoc comments, README for each module |

# 15. Security Considerations

| Threat | Mitigation |
| --- | --- |
| Password theft | bcrypt with salt rounds 12; never store plain text; never return in API response |
| Token theft | JWT in localStorage (acceptable for MVP); short expiry 7 days; logout clears client token |
| Brute force login | express-rate-limit: 5 attempts per 15 min per IP on /auth/login |
| SQL/NoSQL injection | Mongoose schema validation + Joi validation on all inputs; sanitize with xss-clean |
| XSS attacks | xss-clean middleware on all request bodies; React auto-escapes JSX |
| CORS abuse | Configure CORS whitelist to frontend domain only in production |
| Unauthorized access | verifyToken middleware on all private routes; checkRole for role-specific routes |
| File upload abuse | Multer limits: max 5 files, max 5MB each, JPEG/PNG/WebP only; Cloudinary scan |
| Sensitive data exposure | Never return password, tokens, or internal IDs in API responses beyond what's needed |
| Mass assignment | Explicitly whitelist allowed update fields in controllers; never spread req.body directly |

# 16. Edge Cases & Error Handling

## 16.1 Global Error Handler (Backend)

app.js — catch-all error middleware:

app.use((err, req, res, next) => {
  console.error(err.stack);
  if (err.name === 'ValidationError') {
    return res.status(400).json({ success: false, message: err.message });
  }
  if (err.name === 'CastError') {
    return res.status(400).json({ success: false, message: 'Invalid ID format' });
  }
  if (err.code === 11000) {
    return res.status(409).json({ success: false, message: 'Duplicate entry' });
  }
  res.status(500).json({ success: false, message: 'Internal server error' });
});

## 16.2 Frontend Error Handling

- All API calls wrapped in try/catch with user-facing toast messages

- Axios response interceptor: 401 → clear token → redirect to /login

- 404 route: show 'Page not found' component

- Loading states: spinner while fetching; skeleton cards for lists

- Empty states: 'No donations found' with CTA when list is empty

- Form errors: inline field-level messages, not generic alerts

# 17. Integration Guide

## 17.1 Environment Variables

backend/.env:

PORT=5000
MONGODB_URI=mongodb+srv://<user>:<pass>@cluster.mongodb.net/daansetu
JWT_SECRET=your_very_long_random_jwt_secret_here
JWT_EXPIRY=7d
EMAIL_USER=noreply@daansetu.com
EMAIL_PASS=your_email_app_password
CLOUDINARY_CLOUD_NAME=your_cloud_name
CLOUDINARY_API_KEY=your_api_key
CLOUDINARY_API_SECRET=your_api_secret
FRONTEND_URL=http://localhost:3000
NODE_ENV=development

frontend/.env:

REACT_APP_API_URL=http://localhost:5000/api

## 17.2 How Modules Connect

- Auth module is standalone — it only touches Users collection

- Donation module imports auth middleware from Auth module; no other dependencies

- Organization module imports auth middleware from Auth module

- Notification module imports createNotification() utility — called by Donation + Org controllers

- Frontend API files (authAPI.js, donationAPI.js, etc.) all use same axiosInstance with JWT header

## 17.3 Integration Checklist

- Dev A starts backend Auth → Dev B builds frontend UI with mock data simultaneously

- End of Week 1: Dev B replaces mock auth with real /api/auth/* endpoints

- End of Week 3: Dev B replaces mock donation data with real /api/donations/* endpoints

- Dev A shares Postman collection after every endpoint is built

- Every endpoint must match the response format defined in Section 11.1 exactly

- CORS must be configured before any integration testing

# 18. Future Scope

| Feature | Description |
| --- | --- |
| AI Recommendations | Suggest relevant donations to orgs based on category history and location |
| Real-time Notifications | WebSocket (Socket.io) for instant push notifications instead of polling |
| Donation Analytics | Charts showing donation trends by category, region, time period |
| Map View | Leaflet/Mapbox integration to show donations and orgs on a map |
| Mobile App | React Native app for iOS/Android |
| Rating System | Donors can rate organizations after delivery; trust score |
| Bulk Donations | CSV upload for NGOs to post multiple requests at once |
| Email Digests | Weekly digest emails to donors showing donation impact |
| In-app Chat | Donor ↔ Org messaging for pickup coordination |
| Multi-language | Hindi, Kannada, Tamil support for regional accessibility |

DaanSetu PRD — End of Document

Built for 2 developers. Modular. API-first. Ready to ship.